APEX REGENERATIVE HAIR CENTER

AI Scheduling & Automation System

Recommended Implementation Plan

Prepared: April 2025  |  Confidential

Executive Summary

The recommended architecture for Apex Regenerative Hair Center is a hybrid AI scheduling system that intercepts every inbound call and website booking request, qualifies the lead, books the appointment automatically, and notifies staff — all without manual intervention.

The core stack:

| Telephony | Twilio (SIP trunking, number porting) |
| --- | --- |
| Voice AI Scheduler | Retell AI (custom agent, live availability check) |
| Calendar | Google Calendar (single source of truth) |
| Lead Log & Sync | Google Sheets (CRM feed, remarketing, reporting) |
| Notifications | SMS + Email (patient confirmation + staff alert) |
| Website Booking | Cal.com tied to Google Calendar |
| Fallback | Transfer to staff/mobile during defined hours |

Recommended System Design

1.  Preserve the Current Public Number

Do not replace the existing patient-facing number immediately. Two approaches are available:

- Best long-term: Port the existing number into Twilio, then connect Twilio to Retell via SIP/custom telephony. Twilio supports porting and provides a portability checker before any changes are made.

- Best low-risk pilot: Purchase a new Twilio number, forward the current line to it temporarily, run the AI scheduler on the new line, and validate the workflow before touching the production number. Retell supports fallback transfer numbers for outage scenarios — important for a medical practice.

| Recommendation | Begin with call forwarding for the pilot phase, then port the primary number permanently after the workflow is proven. |
| --- | --- |

2.  Retell AI Answers Every Inbound Call

Retell becomes the practice's front-door scheduler — not voicemail. The AI agent will:

- Greet the caller by name and practice brand

- Answer common consultation questions

- Identify caller type: new lead, existing patient, or general inquiry

- Collect name, callback number, email, preferred times, and treatment interest

- Check live Google Calendar availability in real time

- Offer open booking slots and confirm the selected time

- Create the Google Calendar event automatically

- Log the lead row to Google Sheets

- Send SMS and/or email confirmation to the patient

- Notify the doctor and relevant staff immediately

| Technical Note | Retell custom functions call your backend endpoints over HTTP, enabling the agent to check availability, create appointments, log leads, and send notifications within a single call flow. |
| --- | --- |

3.  Google Calendar as the Single Source of Truth

One dedicated Google Calendar manages all consultation slots. Recommended configuration:

- One calendar dedicated exclusively to consultations

- Separate appointment types or color-coding per consult category

- Buffer rules between appointments to prevent back-to-back scheduling

- Business-hours rules aligned to site hours (expandable as needed)

- Blocked times for procedures, lunch breaks, travel, and off-days

| Technical Note | Google Calendar's API supports programmatic event creation, allowing the booking agent to write directly into the calendar without manual input. |
| --- | --- |

4.  Google Sheets as the Lead Ledger and Sync Layer

Every inbound call and booking attempt writes a structured row to Google Sheets, capturing:

- Timestamp, caller name, phone, and email

- Call source and service interest

- Appointment status and booked date/time

- Call notes and summary

- Consent flags and follow-up status

- CRM sync status

This sheet then feeds:

- CRM import and sync

- Remarketing and paid media audiences

- Email marketing and SMS follow-up sequences

- Pipeline and conversion reporting

5.  Automated Notifications

When a booking is confirmed, the following fire automatically:

- Confirmation SMS to the patient

- Confirmation email to the patient (when email was captured)

- Notification email to the doctor and/or staff

- Optional SMS to staff for same-day or high-value consultations

| Compliance Note | For a medical practice, keep patient-facing texts and emails limited to the minimum necessary details consistent with HIPAA requirements. |
| --- | --- |

Exact Workflow

Phone Workflow

- Caller dials 904-637-GROW.

- Call routes to Twilio, which bridges to Retell AI.

- Retell answers instantly and identifies caller intent:

- Consultation booking

- Question about services

- Existing appointment inquiry

- Other / general

- If booking intent is confirmed, the agent:

- Collects caller information

- Answers basic consultation questions

- Checks live Google Calendar availability

- Offers open time slots

- Confirms the selected slot

- Creates the Google Calendar event

- Logs a row to Google Sheets

- Sends text and email confirmation to the patient

- Notifies the doctor and staff

- If the call cannot be completed as a booking:

- Transfer to staff during office hours

- Capture a structured callback request after hours

- No generic voicemail unless absolutely necessary

Website Workflow

- Visitor clicks the "Book Consultation" button.

- Button opens a booking page tied to the same consultation calendar.

- Visitor selects a slot and completes the intake fields.

- Event is created on the same Google Calendar.

- Lead is written to the same Google Sheet.

- Same confirmation and notification sequences fire.

| Key Benefit | Phone and website bookings share one calendar and one reporting layer, giving staff a single view of all scheduled appointments regardless of channel. |
| --- | --- |

Website Booking Options

Option A — Direct Google Calendar Booking Layer

A fully custom booking page that reads availability from Google Calendar and writes appointments back through your integration. Recommended when:

- Full control over the booking flow is required

- The website booking experience must exactly mirror the Retell phone logic

- Deeper CRM, Sheets, and marketing handling is needed from day one

Option B — Cal.com on Top of Google Calendar

Cal.com has a documented Retell AI integration and can sit on top of Google Calendar availability. This is often the fastest route to a polished web booking experience while still syncing to Google Calendar underneath. Recommended when:

- The fastest possible launch is the priority

- A polished scheduler needs to be live on the website quickly

- Phone and web booking should share the same schedule without full custom development

| Recommendation | Phase 1: Direct Retell + Google Calendar for phone. Phase 2: Cal.com booking button on the site tied to the same calendar. This delivers speed without blocking the phone automation project. |
| --- | --- |

Implementation Timeline

| Week 1 Discovery & Calendar Design | - Confirm ownership of the current phone number - Check number portability to Twilio - Decide: pilot number vs. direct port - Set up dedicated Google consultation calendar - Define appointment types, durations, buffers, and booking rules - Define required intake fields - Define staff notification recipients - Define after-hours and escalation rules |
| --- | --- |
| Week 2 Telephony & Retell Setup | - Provision Twilio number or begin call forwarding - Connect Twilio to Retell via SIP trunking - Build the Retell agent script and call intent logic - Build custom functions: check availability, create booking, write to Sheets, send confirmations, notify staff - Add fallback transfer path to staff/mobile |
| Week 3 Integration & Testing | - Connect Google Calendar, Google Sheets, and email/SMS notifications - Test same-day, next-day, after-hours, and no-availability scenarios - Test transfer to human and cancellation/reschedule paths - Test missed-call and outage fallback |
| Week 4 Website Booking Button | - Add "Book Consultation" button to header, hero, contact page, and service pages - Connect button to scheduling page using the same calendar - Ensure Google Sheet logging fires from the website flow - Add UTM/source capture for marketing attribution |
| Week 5 Live Rollout | - Launch pilot — route calls to AI - Monitor booked appointments, failures, abandoned calls, transfer rate, and staff saves - Adjust agent wording, slot rules, and FAQ responses based on live data |

Operational Rules

- AI handles consultation scheduling and common FAQs

- Clinical triage does not stay fully automated — uncertain or medical-risk questions escalate immediately to staff

- After-hours callers can still book future consultations

- Same-day urgent or complex cases escalate to human review

- Confirmations fire immediately upon booking

- All call outcomes log to Google Sheets, even if no appointment is booked

Compliance

Because this is a medical practice, the workflow should be treated as HIPAA-sensitive from day one.

| Retell AI | HIPAA compliant — self-sign BAA available through the Retell platform |
| --- | --- |
| Twilio | HIPAA configuration required if protected health information (PHI) is transmitted |
| Google Workspace | HIPAA BAA available under Google Workspace for Healthcare |
| Patient Communications | Limit SMS and email content to the minimum necessary details |

Website Review Note

| Action Required | The current website includes testimonials referencing 'Dr. Harris,' which appears inconsistent with the Apex / Dr. Faruqi branding. This should be reviewed and corrected before the new booking system goes live to avoid patient trust issues. |
| --- | --- |

Final Recommendation

The eight-step implementation path to go live:

- Keep the existing number visible to patients.

- Forward it to a Twilio/Retell pilot line first.

- Let Retell AI book directly into Google Calendar.

- Log every call and booking outcome into Google Sheets.

- Send instant SMS and email confirmations to the patient.

- Notify the doctor and staff immediately after each booking.

- Add a website booking button using the same calendar.

- After the pilot proves out, port the primary number permanently.

This document is confidential and prepared exclusively for Apex Regenerative Hair Center.