DOCUMENT DEPLOYMENT CHECKLIST

Kemper Design Services - Project Lifecycle

PHASE 1: DISCOVERY (Week 1)

- [ ] Send Service Overview

- [ ] Distribute Discovery Questionnaire

- [ ] Present NDA for signature

- [ ] Schedule kickoff call

PHASE 2: PROPOSAL (Week 2-3)

- [ ] Send Proposal Email Template

- [ ] Provide Pricing Proposal

- [ ] Share Implementation Plan

- [ ] Present Contract for review

- [ ] Prepare BAA for HIPAA clients

PHASE 3: CONTRACT & KICKOFF (Week 4)

- [ ] Collect signed Contract

- [ ] Obtain W-9 tax documentation

- [ ] Issue Client Access Request

- [ ] Distribute Compliance Checklist

- [ ] Review Terms of Service

PHASE 4: IMPLEMENTATION (Weeks 5-10)

- [ ] Execute Build Blueprint

- [ ] Track Compliance Checklist weekly

- [ ] Distribute Data Breach Protocol (reference)

- [ ] Share Incident Response Plan (reference)

- [ ] Conduct security assessments

PHASE 5: TRAINING & LAUNCH (Week 11)

- [ ] Conduct Staff Training Guide session

- [ ] Distribute System User Guide

- [ ] Present Monthly Report Template

- [ ] Review Service Level Agreement (SLA)

- [ ] Final compliance verification

PHASE 6: SUPPORT & MAINTENANCE (Weeks 12-52)

- [ ] Use Incident Response Plan (as needed)

- [ ] Use Data Breach Protocol (as needed)

- [ ] Send Monthly Report Template

- [ ] Process Change Orders (scope changes)

- [ ] Reference Terms of Service

PHASE 7: YEAR 1 & ONGOING

- [ ] Develop Case Study Template

- [ ] Request Testimonials

- [ ] Send Monthly Reports

- [ ] Quarterly Compliance Checklist review

- [ ] Annual security assessments

PHASE 8: OFFBOARDING

- [ ] Prepare Offboarding Guide

- [ ] Provide System User Guide (reference)

- [ ] Collect Project Sign-Off

- [ ] Request final Testimonial

- [ ] Complete credential transfer

Total Documents: 29 | Color System: Navy (#1B3A6B) & Gold (#B8860B)